ARTIFACT 01

# Business Analysis Project Overview & Scope

San Diego Get It Done Service Operations

Portfolio case study disclosure. This document is a simulated business analysis engagement built from publicly available City of San Diego Get It Done service-request data and a completed Power BI analytics project. No City stakeholder interviews, internal systems access, or formal City approval are represented.

# Document Control

| Document | Business Analysis Project Overview & Scope | Status | Draft v1.0 |
| --- | --- | --- | --- |
| Project | San Diego Service Operations BA Case Study | Artifact | 01 |
| Author | Chase Brangham | Date | October 26, 2026 |
| Related Solution | San Diego Get It Done Power BI Analytics Project | Audience | Portfolio reviewers / hiring teams |
| Purpose | Establish the business problem, need, objectives, boundaries, and success criteria that will guide downstream BA artifacts. |  |  |

# 1. Purpose and Context

This artifact defines the business context for the San Diego Service Operations Business Analysis Case Study. It establishes the problem to be addressed before proposing requirements or a solution, and provides the baseline against which later stakeholder, process, requirements, traceability, and user acceptance testing artifacts will be developed.

# 2. Background

The City of San Diego Get It Done program receives service requests across a wide range of service categories and geographic areas. The underlying analytics project consolidated public service-request data from closed 2025 records, closed 2026 records, and currently open requests into a single analytical model. The completed analysis demonstrated that request volume, backlog aging, service category, council district, and disposition activity can be examined together to support operational insight.

# 3. Problem Statement

City of San Diego service operations handle a high volume of Get It Done service requests across multiple service categories and council districts. This creates a need for operational leaders to quickly understand where unresolved requests are accumulating, how long requests have remained open, and which service areas or geographic areas may require additional attention. Without a consolidated view of backlog volume, request aging, service categories, district-level patterns, and request-versus-disposition activity, identifying operational priorities and emerging trends can be more difficult.

# 4. Business Need

Operational decision-makers need a consistent, consolidated way to monitor service-request volume, backlog aging, geographic concentration, service-category patterns, and throughput over time so they can identify areas that warrant investigation, prioritize operational attention, and communicate performance trends more effectively.

# 5. Business Objectives

Create a structured view of service-request workload and backlog that supports operational prioritization.

Enable identification of aging, geographic, service-category, and throughput patterns that may warrant additional review.

Translate business information needs into clearly documented requirements that can be traced to analytical capabilities and validation scenarios.

Demonstrate a complete, transparent business analysis approach using public data without representing simulated assumptions as verified City requirements.

# 6. Scope

| In Scope | Out of Scope |
| --- | --- |
| Public Get It Done service-request data used in the existing analytics project. | Internal City systems, workflows, policies, staffing data, budgets, or operational procedures not contained in public data. |
| Backlog volume and aging analysis. | Claims about root causes that cannot be supported by available evidence. |
| Service-category and council-district patterns. | Direct interviews, elicitation sessions, or approvals from City employees or residents. |
| Request-versus-disposition activity and trend analysis. | Implementation of production systems or changes to City operations. |
| Proposed BA artifacts: stakeholder needs, business and functional requirements, user stories, acceptance criteria, process models, traceability, and UAT scenarios. | Representation of simulated requirements as official City of San Diego requirements. |

# 7. Success Criteria

For this case study, success is defined by whether the resulting BA artifacts and analytical solution enable a reviewer to trace the project logically from business problem to validated solution capability. The case study will be considered successful when it demonstrates that:

Key operational information needs are documented in clear, testable language.

Stakeholder groups and their information needs are identified without overstating unverified stakeholder input.

Current-state and proposed future-state process models make responsibilities, decision points, and improvement opportunities understandable.

Business and functional requirements can be traced to user stories, Power BI capabilities, and UAT scenarios.

The final portfolio repository clearly separates evidence from assumptions and explains the reasoning behind major BA decisions.

# 8. Assumptions

Publicly available Get It Done records provide sufficient information to demonstrate the business analysis method for a portfolio case study.

Operations leadership, department managers, council-district staff, analysts, and residents are reasonable stakeholder groups for modeling purposes; specific needs will be labeled as proposed unless directly supported by public documentation.

The existing Power BI solution is treated as the implemented analytical solution for traceability and validation exercises, even though the BA documentation is being developed retrospectively as a portfolio extension.

A 90-day aging threshold is treated as an analytical monitoring indicator used in the existing project, not as an official City service-level requirement unless independently verified.

# 9. Constraints

No access to internal City data, workflow systems, service-level agreements, staffing models, or non-public performance targets.

No direct stakeholder interviews, workshops, observation sessions, or formal requirements elicitation with City personnel.

The case study is developed retrospectively from an already completed analytics solution, so the documentation will explicitly distinguish reconstructed requirements from verified pre-implementation requirements.

Findings and recommendations are limited to what can reasonably be supported by the available public dataset and the existing analytical model.