SAN DIEGO SERVICE OPERATIONS

ARTIFACT 18

Implementation & Change Considerations

Proposed adoption, ownership, governance, and handoff plan

Portfolio disclosure. This is a simulated business-analysis engagement built from public City of San Diego Get It Done data and a completed Power BI analytics project. It does not represent City employment, internal-system access, stakeholder interviews, approved requirements, or formal City acceptance.

Prepared by Chase Brangham
October 27, 2026

1. Purpose

This artifact describes how the analytical solution could move from a portfolio prototype into a governed operational reporting capability. It is a proposed implementation model, not a description of City of San Diego production practice.

2. Proposed Ownership Model

| Role | Proposed Responsibility |
| --- | --- |
| Business owner | Defines business purpose, approves metric meaning and decision use. |
| Product/report owner | Prioritizes enhancements and coordinates release decisions. |
| Business Analyst | Maintains requirements, definitions, traceability, change impact, and stakeholder alignment. |
| Data/BI developer | Maintains Power Query, model, DAX, report visuals, and technical refresh. |
| Data owner/steward | Validates source semantics, quality rules, and approved field definitions. |
| Operational SMEs | Validate service-specific process, targets, and interpretation. |
| UAT representatives | Execute acceptance scenarios and document defects/acceptance. |

3. Implementation Stages

| Stage | Activities |
| --- | --- |
| 1. Validate | Confirm stakeholders, decisions, metric definitions, status rules, service-specific thresholds, and detailed process variants. |
| 2. Baseline | Reconcile source row counts, source field definitions, refresh cadence, and current dashboard outputs. |
| 3. Harden | Implement refresh QA, data-quality checks, versioned KPI definitions, source-to-measure documentation, and access controls. |
| 4. Pilot | Release to a small representative user group; collect usability and interpretation feedback. |
| 5. UAT | Execute approved test cases; log defects; retest; obtain business acceptance. |
| 6. Deploy | Publish production report, owner/support contacts, refresh schedule, and change-request channel. |
| 7. Operate | Monitor refresh failures, metric drift, adoption, enhancement requests, and periodic definition review. |

4. Change & Requirements Governance

Every requested change receives a change ID, business rationale, requester, affected requirement/KPI, priority, owner, and target release.

Metric-definition changes require both business-owner and data-owner review because they can alter historical comparability.

New filters or dimensions require assessment of data availability, data quality, privacy/access, visual impact, and performance.

Changes to status logic, referral treatment, duplicate treatment, or aging thresholds require traceability updates and regression testing.

Retired metrics remain documented with effective dates so historical reports can be interpreted correctly.

5. Training & Adoption

| Audience | Training Focus |
| --- | --- |
| Operations leadership | How to read executive KPIs; what the metrics can/cannot prove; how to move from signal to investigation. |
| Program managers | Service-specific filtering, aging interpretation, duplicate/referral caveats, follow-up questions. |
| Analysts | Metric definitions, data quality, model relationships, traceability, refresh/reconciliation. |
| Support/IT | Refresh ownership, incident handling, versioning, release notes, source-schema changes. |

6. Operational Readiness Checklist

| Readiness Item | Portfolio Status |
| --- | --- |
| Metric owner named | Open |
| Source/data owner named | Open |
| Refresh cadence approved | Open |
| Service-specific aging targets validated | Open |
| Status/referral/duplicate rules approved | Open |
| Row-count and metric reconciliation automated | Open |
| UAT executed and defects closed | Open |
| Access/security model approved | Open |
| Training completed | Open |
| Support/change-request process published | Open |

7. Change Success Measures

A live implementation should measure whether the reporting capability improves decision-making rather than simply whether the dashboard is opened. Proposed adoption/success indicators include: recurring usage by intended roles, reduction in manual report preparation, time to identify a backlog exception, percentage of KPI definitions with named owners, refresh/data-quality incident rate, UAT defect closure rate, and stakeholder confidence in metric interpretation.

8. Portfolio Boundary

None of the ownership assignments, training plans, cadence, or readiness statuses in this artifact are represented as current City of San Diego practice. They demonstrate how the BA would plan implementation and change management after requirements and solution validation.